Transport Canada – Research update – April 2021

Contact for information or a report copy:   France Bernier: (343) 542-5124 france.bernier@tc.gc.ca

Nathalie Péloquin: (613) 220-6316  nathalie.peloquin@tc.gc.ca

| Project Title | Abstract | Sponsor | Contractor | Target end date | Status |
| --- | --- | --- | --- | --- | --- |
| Research Related to the Transport of Petroleum Crude Oil | TC is working with the Canadian Crude Quality Technical Association (CCQTA) on an H2S field tester project. The goal is to develop and validate a field tester to measure H2S gas concentration that evolves into the vapour space of a petroleum crude oil container under equilibrium conditions. | TC/ CCQTA and research partners | CCQTA and various research partners -Natural Resources Canada, InnoTech Alberta, Alberta Department of Energy, Omnicon Consultants | Winter 2021 | First round of preliminary prototype testing was completed in November 2018. A second prototype was presented to the CCQTA in December 2020, and CCQTA members have been asked to provide crude oil samples for validation. An advanced prototype will be built to the final design specifications, to be completed in Winter 2021. An ASTM method will be drafted concurrently with the final design build. |
| Extended crude oil sampling and analysis campaign | TC has developed a crude oil sampling and analysis plan to more robustly sample a wide variety of crude oils in the Canadian land transport system. TC would like to evaluate whether there are statistical differences in different types of crude oils. | TC | InnoTech Alberta | Report published March 2021 | Project completed. TC collected 25 Canadian crude oil samples (distribution of heavy, medium and light oils from tight and conventional sources). Analysis of crude oil samples was completed, and statistical analysis was performed to evaluate differences and relationships among crude oil types. Report has been finalized and published March 2021. Crude oil properties were added to TC’s crude oil property database. |
| Behavior of crude oil and other complex mixtures in tank cars exposed to fire conditions (crude oil pool fire testing) | Experimental work and computational modelling to determine how tank cars containing crude oil and other complex mixtures behave when exposed to fire conditions. | TC | National Research Council of Canada, Sandia National Labs | Report published March 2021 | Project completed. 2-m pool fire tests were conducted using Bakken and diluted bitumen crude oil. Report of comparisons between crude oil characteristics and fire characteristics is now available. Data from these tests (heat flux, heat release rate, flame temperature) was used as input to TC’s crude oil pool fire numerical model. |
| Crude oil pool fire numerical modelling | To allow for the 1/10th scale crude oil pool fire experimental tests to be scaled up to a full scale incident, a numerical model of crude oil pool fires will be developed. This will also allow for analysis of additional crude oil types that were not investigated experimentally. | TC | National Research Council of Canada (NRC) | Phase 1 completed March 2021 Phase 2: March 2022 | The numerical model was validated by simulating the crude oil pool fire tests that were conducted at Sandia National Labs. 2-m heptane, Bakken, and dilbit pool fires were replicated. Report on Phase 1 is being reviewed and finalized. Phase 2 work will use OpenFoam only, and will involve predicting soot production and burn rates for the tested fuels. |
| Crude Oil Equation of State Modeling in Aspen HYSYS | A combination of experimental work and computational modelling to determine how crude oil behaves when heated in a closed container (such as a tank car). A model has been developed to predict crude oil behaviour in fire conditions and how it changes due to venting, chemical reactions, and heating rates. | TC | Natural Resources Canada (NRCan) | Final report completion June 2021 Publication Fall 2021 | An Aspen HYSYS Tank Car Model was developed to simulate various types of crude oil as a tank car lading when engulfed in fire. This model accounts for compositional changes in crude oil due to chemical reactions, evaporation, venting via PRV, and uses detailed heat flux information from the CFD model (below) to study the effects of variables (e.g. crude oil type and volatility, PRV performance and thermal protection) during accident scenarios. Model was validated using experimental data from the FRA, scenarios were re-run this year with a corrected boundary condition, and final report is being completed. |
| 2D Computational Fluid Dynamics Modeling of Behaviour of Crude Oil Inside Tank Cars | Investigate using computation fluid dynamics to model fluid motion and heat transfer in tank cars carrying crude oil or other flammable liquids in fires. | TC | Natural Resources Canada (NRCan) | Final report completion June 2021 Publication Fall 2021 | A 2D computational fluid dynamics (CFD) model is currently being used with the Aspen HYSYS model to assess the behaviour of crude oil ladings under high temperature and pressure conditions (i.e. in fires). The heat transfer of crude oil in bare tank and thermally-protected tanks is studied using CFD. The CFD model was re-run with radiative heat flux boundary condition this year, and results will be included in final report with EOS modeling (above). |
| Tank Car Steels & Finite Element Analysis Model | Development of a material model (based on previous tank car steel research) in a finite element analysis (FEA) code of a TC/DOT-117 tank car. FEA model will be used to simulate high temperature tank car failure. | TC | Natural Resources Canada (NRCan) | Final report completion July 2021 Publication Fall 2021 | In 2018/19, a material model and DOT/TC117 tank car geometry model was created and initial fire scenarios were run in finite element analysis (FEA). A simpler engineering model was also developed. This year's work included refining the engineering model and running scenarios to compare between the FEA, engineering model and AFFTAC. Inputs for fire exposure scenarios came from the CFD and HYSYS models for crude oil in a tank car. A variety of scenarios were run to determine outcomes to pool fire exposure for all three models. Final report is under review. |
| Tank Car Weld Performance Project | Interested in understanding the low temperature performance of tank car steel (TC128B) weld performance, and would like to ensure welds are meeting the AAR specifications at low temperatures. | TC | Natural Resources Canada (NRCan) | April 2021 Publication Summer 2021 | Additional testing of TC128B circumferential weld samples from one tank car at -34°C (-29°F) has been completed and review of test results and report finalization is ongoing. |
| Modelling of a cryogenic UN portable tank during fire testing | Develop a model of an UN portable tank containing a cryogenic liquid, exposed to fire. The tank geometry will be incorporated into numerical simulation software capable of modelling chemical reactions, thermal loading and two phase equation of state. Model will be validated using data from the FRA’s full scale UN portable tank fires. | TC | Friedman Research Corporation (FRC) | Phase 1: March 2018 Phase 2 completion has been delayed | Phase 1 of the project included data analysis from the FRA’s UN portable tank fire test (where the tank contained liquid nitrogen), and proof of concept of a model to reproduce the tank, flat car and lading during the fire test conditions. Interim report was delivered to TC in March 2018. Phase 2 is underway and includes model refinement to include liquefied natural gas, simulating the effects of PRD exhaust and using the refined model to predict effects of various prolonged fire accident conditions and rollover conditions. A second fire test has been postponed. Once complete, remaining validation tasks can be finalized. |
| Validation of Dangerous Goods Car Location in Train Literature Review | An assessment of the effectiveness of the dangerous goods cars placement rules outlined in section 10.6 of the TDG Regulations (TDGR). | TC | National Research Council of Canada (NRC) | Phase 1: March 2020 Phase 2: March 2021 Publishing Fall 2021 | Phase 1 (information gathering to obtain literature sources and regulations in other jurisdictions) is complete. Report on Phase 2 tasks (analysis of literature on buffer cars and dangerous goods car placement, and detailed accident analysis comparing different buffer car rules) is under review by TC. Some findings will be used in the modelling of in-train forces project (below). |
| Modeling of in-train forces in DG trains | Computer simulations of DG-carrying train configurations (DG cars and buffer cars), track configurations, and operating scenarios to determine their effect on in-train forces and derailment risk of DG-carrying trains. | TC | National Research Council of Canada (NRC) | Phase 1: March 2021 Phase 2: March 2022 | Phase 1 included developing simulation scenario plan, writing software to automate pre- and post- analysis, and performing preliminary simulations to inform remaining undefined scenarios. Phase 2 work will model the planned scenarios and assess effects of varying train configurations, track configurations, and operating scenarios. |
| Hard Coupling Study | Investigation into whether current hard coupling regulations are effective at preventing damage from coupling events and identifying damage if it does occur. | TC | Natural Resources Canada (NRCan) | March 2021 | This year modelling work (was completed to simulate dynamic impact simulations of hard coupling, focusing on the stub sill-tank car junction. An FEA model was calibrated and validated using experimental data from the FRA. The study also looked at low temperature effects (-40°C) and material properties of common stub sill materials (A572). Review of final report by TC is underway. |
| Assessment of advanced non-destructive testing of tank cars and highway tanks | Assessment of applicability of two methods for tank car inspections: Current Field Measurement (ACFM) & Infrared Thermography, followed by technology feasibility study of ACFM. | TC | National Research Council Canada (NRC) | Phase 1 (lit review): March 2020 Phase 2: April 2021 | Phase 2 of this work was a technology feasibility study where sample plates with known defects, cracks and flaws underwent an ACFM inspection and compared to standard surface inspection methods, Magnetic Particle & Liquid Penetrant, by certified NDT Inspectors. A sample library of test plate specimens was loaned for this study by FRA. ACFM inspections of the test plates have been completed and final report is being prepared. TC is considering potential follow-on work for additional test plates manufactured to DOT-117 specifications. |