FRA Research Projects

| Project Title | Abstract | Sponsor(s) | Dockets | Contractor(s) | Completion Target | Status |
| --- | --- | --- | --- | --- | --- | --- |
| Railroad Tank Car Nondestructive Methods Evaluation | Evaluation and validation of nondestructive evaluation methods for use on tank cars and the quantification of the NDE process to improve the probability of defect detection. | FRA |  | AAR TTCI | December 2022 Will build new panel from DOT 117 | Published: DOT/ORD/FRA-16/35 and 16/13 http://www.fra.dot.gov/eLib/details/L18338#p2_z50_gD Final report under FRA review. |
| Tank Car Environment Study | The main goal of this project is to have the instrumented tank car couple with the FRA’s T16 high-speed research vehicle and record the track geometry and train handling along with the trainloads to have a complete picture of the environment. | FRA | (Note: Results to be shared with TCC) | ENSCO | Ongoing Tank car inspected, working on calibrate the instrumentation | Report Published: DOT/FRA/ORD-16/39 http://www.fra.dot.gov/eLib/details/L18474#p1_z50_gD Ongoing Phase II ongoing. Published report on yard switching https://railroads.dot.gov/elibrary/impact-test-data-analysis-load-environment-characterization-tank-car-stub-sill-during-yard |
| Full scale Crash test of tank cars | Conduct four tank car crash tests in a period of two years. The specimens will be four different specification tank cars | FRA |  | TTC, VOLPE | December 2022 Plan to do two tank car impact tests with Liquid Nitrogen as lading (Surrogate tank tentative date: July 2021) Report on DOT 111 (CPC-1232) https://railroads.dot.gov/elibrary/side-impact-test-and-analyses-dot-111-cpc-1232-tank-car | Conducted a test on a DOT 113, November 2019 https://railroads.dot.gov/elibrary/full-scale-shell-impact-test-dot-113-tank-car Conducted a test on a surrogate DOT-113 with 9/16” outer tank (june,11,2020) https://railroads.dot.gov/elibrary/side-impact-test-and-analyses-dot-105-tank-car-6-x-6-inch-indenter and https://railroads.dot.gov/elibrary/full-scale-shell-impact-test-dot-113-tank-car-surrogate |
| Full-scale fire test on a UN-T75 ISO tank (LNG service) | Obtain experimental data in a full-scale fire test. Provide a realistic fire exposure to the tank and flatcar. | FRA |  | SwRI, Sharma & Associates | December 2022 | Test performed at SwRI in May 2017. Draft report under review. Phase II started. Second test tentatively scheduled for Mid-June 2021 |
| LNG Tender Railroad Crossing Accident Scenario Test. | Perform a full-scale test on a LNG tender in accordance with AAR M1004 | FRA, PHMSA, |  | TWA, SWrI, S&A, TTC, | December 2022 | Tender is finished and shipped to TTC. Plans to do the test at TTC 2nd qtr. 2021 |
| Risk Analysis and Mitigation for Hazardous Material Unit Trains. 2018 Broad Agency Announcement. | Risk analysis on unit trains carrying hazardous materials, and also on mix trains carrying HM. | FRA |  | 1.-Rutgers University 2.- Thornton Tomasetti | December 2021 | Currently underway. Reviewing Phase I. |
| Improving Crash Energy Management (CEM) of Tank Cars | The main objective of the proposed effort is to identify and investigate the most promising mitigation concepts for tank cars, aimed at improving their puncture resistance. | FRA |  | Thornton Tomasetti, ArcelorMittal | December 2022 | Currently underway. Reviewing Phase I. |

Contact:

Francisco González, III

Tank Car and Hazardous Materials Project Manager

Office of Research and Development

U.S. Department of Transportation Federal Railroad Administration

1200 New Jersey Ave SE, MS-20, Washington, DC 20590

francisco.gonzalez@dot.gov

Tel (202) 493-6076, Fax (202) 493-6333

You can find all published report in this website:

https://railroads.dot.gov/program-areas/hazmat-transportation/hazardous-materials-transportation

There is a new section for Miscellaneous Hazmat papers, for reports not published by FRA, but sponsored by FRA.

ASME papers, NGRTC and ATCCRP reports.

https://railroads.dot.gov/program-areas/hazmat-transportation/miscellaneous-hazmat-papers